MASA + INTERNAL WORKING DOCUMENT The Member’s Agent NEMT & Care Circle Execution Model

Filling the post-ER transport gap through orchestration and accountability — not supply. The strategic boundary that keeps MASA off the aggregator / fleet / software path, the Care Circle substrate, the phased NEMT build sequence, and five scenarios that show the model in motion.

| Prepared for | MASA Product Strategy — NEMT / Care Circle workstream |
| --- | --- |
| Purpose | Codify the orchestration model and a tactical, phased execution plan |
| Status | Working draft for sequencing and build scoping |
| Relationship to prior work | Builds on the Caregiver Acquisition Brief and the SAM Post-ER PRD (v1.0) |

1.  The question this resolves

MASA will build NEMT coordination capability either way. The strategic anxiety is not whether to do it, but how to do it without sliding into one of three roles MASA has explicitly ruled out: becoming a broker/aggregator (ModivCare, MTM, Veyo), standing up a fleet of transport providers, or building dispatch software sold to operators.

This document resolves that tension. The short version: the gap MASA fills is not provider selection — it is orchestration and accountability, and that gap sits entirely on the demand side, on top of rented supply. MASA acts as the member’s agent. None of the three ruled-out roles are required to occupy it.

The core reframe If you treat the member problem as “they don’t get to choose their provider,” the only solution is a marketplace — and a marketplace is an aggregator. Chasing choice is the road that turns MASA into ModivCare with a nicer UI. The real problem is accountability — someone to own the outcome. From the Caregiver Brief: “I just want one number to call. One bill. One person who knows my mom’s situation and can make this work.” That is not a request for a comparison grid.

2.  What MASA is — and is not

Read the value chain by layer. The three ruled-out roles all live in the supply or payer half of the chain. MASA operates only in the demand half. The line is clean and defensible.

| Layer | Who owns it | MASA’s position |
| --- | --- | --- |
| Vehicles & drivers | Operators: Uber Health, contracted vendors | Rents, never owns — not a fleet |
| Payer risk contract & network management | ModivCare, MTM, Veyo (Medicaid / MA) | Not in this layer. Principal is the member, not the MCO — not an aggregator |
| Dispatch SaaS sold to operators | Kinetik, RoundTrip | Does not sell tools to operators — not a software vendor |
| Member relationship & context | MASA — policy, mobility profile, discharge docs, Care Circle | Owns |
| Funding / benefit dollars | MASA — applies coverage; the wallet | Owns |
| Orchestration & accountability | MASA — routing, booking, follow-through, rebooking | Owns — THIS IS THE GAP |

The knot worth untying

“If we write the routing layer, aren’t we building NEMT software?” No — there are two unrelated things called “NEMT software.” One is dispatch/fleet SaaS sold to operators to run their business; that is the ruled-out role. The other is integration code MASA writes for itself to call Uber Health’s API and a contracted vendor’s API. Every company that books corporate travel through Uber for Business wrote the second kind — none of them became Uber.

Same logic on supply: one contracted non-ambulatory vendor per pilot state is procurement, not fleet ownership. Contracting a vendor to fulfill rides at MASA’s direction is what every services company does. It does not make MASA the vendor.

3.  Why this isn’t a call-center business: SAM as leverage

The only thing in this model that scales linearly with headcount is human coordination labor. Left unmanaged, “be the member’s agent” becomes a giant ops business — exactly the weight MASA wants to avoid. SAM is what prevents that.

SAM carries the routine load — booking, the T-24h / T-30min nudges, the rebooking when an operator flakes, the structured vendor pre-brief — so a human coordinator only touches exceptions and the highest-need families. That is how MASA delivers managed-service accountability at closer-to-software cost. The accountability is real; most of it is automated. The differentiable asset is the coordination knowledge and the member context, not the model itself.

4.  Care Circle is the substrate — not a feature

NEMT, discharge planning, care planning, and bill advocacy do not sit beside Care Circle as peer features. They run on top of it. Care Circle is the identity-and-permission substrate every other capability reads from and writes to. That dictates build order: substrate first, then the first job.

The minimum Care Circle is three objects — all already specified in the Post-ER PRD. The move now is to cut them to a shippable v1 and put no care logic in the substrate itself.

- Relationship / identity. The Actor / Subject link. Two roles only: Care Circle Member (read-only, curated, all states) and Authorized Representative (full HIPAA proxy; TX, FL, GA, IL, MI).

- Permissions. Granular per-person toggles: episode summaries / medications / appointments / bills — and “book-or-manage-transport-on-behalf-of.” That last toggle is the hook that lets NEMT ride on the substrate.

- Shared activity surface. The family-visible log: ride booked, completed, missed; bill arrived. This is the engagement and data flywheel — and it is worth almost nothing until a real job writes events into it, which is exactly why NEMT goes first.

Design discipline Ship Care Circle as nothing more than “who is connected, what can they do, what do they see.” Every later capability reuses these three objects unchanged. Resist putting any clinical or coordination logic into the substrate.

5.  NEMT execution — the first job on the substrate

The operational loop

Every ride, ambulatory or not, runs the same seven-step loop. Steps 4 and 6 are where MASA’s funding and accountability live — the parts no one else in the chain owns today.

- Capture the need — from an appointment in the care plan, a discharge event, or a direct ask.

- Determine the mode — ambulatory vs. non-ambulatory. MASA’s context advantage: it already knows the mobility profile, O2 dependence, equipment needs.

- Route to the right rail — ambulatory → Uber Health API; non-ambulatory → contracted vendor. Integration MASA writes for itself.

- Show coverage + cost before commit — the funding decision, surfaced and acknowledged. No surprises after the tap.

- Book + structured pre-brief — the vendor receives who / where / mobility / reason; the member can edit before it sends.

- Day-of + accountability — T-24h and T-30min comms, live status, post-ride rating, and — critically — rebooking when an operator fails. This loop is the differentiator.

- Log to Care Circle — the family sees it; the data accrues; the flywheel turns.

The phased build sequence

Build the substrate, then the easy rail, then the hard rail, then attach jobs. Each phase is independently shippable and de-risks the next.

| Phase | Focus | What ships | Vendor footprint |
| --- | --- | --- | --- |
| 0 — Substrate | Care Circle container | Roles (Member all states / AR 5 states), permission toggles, activity log. No NEMT yet. | None |
| 1 — Ambulatory | The easy rail | One-time booking, cost preview, pre-brief, day-of comms, rating, rebooking loop. | Uber Health only |
| 2 — Non-amb + recurring | The hard rail | Contracted-vendor rail, recurring series (primary + backup), human exception fallback. | +1 vendor / state (TX, FL, GA, IL, MI) |
| 3+ — Attach jobs | Compounding | Discharge orchestration, care plan, bill advocacy — on the same substrate. | Reuse |

Why Phase 1 is Uber-Health-only The ambulatory rail needs zero new vendor contracts — Uber Health is the single supplier — so it proves the substrate and the orchestration model at minimum operational complexity. Nail the accountability/rebooking loop here; that is the thing actually being validated, not the booking itself.

6.  Scenarios — the model in motion

Five scenarios, each grounded in a Post-ER PRD persona, each illustrating one core assertion of the model. Read together, they show how MASA fills the gap end-to-end while owning no supply.

SCENARIO 1  ·  Carol, 71 — A-fib, discharged home alone (ambulatory)

Rent the rail, own the orchestration

Carol has a cardiology follow-up 35 miles away and no way to get there. In AccessNow, SAM surfaces a transport offer (triggered by age plus distance). It already knows she walks to the car, so it sets the ambulatory rail and routes to Uber Health.

Before any commitment, SAM shows coverage status and an expected $0 out-of-pocket; Carol taps to acknowledge. SAM books the ride and sends a plain-language pre-brief — “Picking up Carol, 71. Destination: cardiologist. Mobility: walks to car. Reason: medical appointment” — which Carol can edit first. Day-of: a T-24h confirmation, a T-30min “driver en route” with live location, a post-ride rating, and a return-trip prompt.

What it proves MASA owned the relationship, the context (the appointment, the mobility profile, the coverage), the funding, and the orchestration. It owned zero vehicles. The Uber Health rail was rented. This is orchestration, not operation.

SCENARIO 2  ·  Dolores, 74 — CKD, monthly nephrology (recurring)

The gap is accountability, not choice

Dolores has a standing monthly nephrology appointment 40 minutes away. SAM detects the recurring pattern and sets up a managed series with a primary and a backup vendor — “I’ll automatically try the backup if the primary can’t cover; you don’t have to manage this.”

Month three: the primary vendor cancels 40 minutes before pickup. Dolores never finds out. SAM has already dispatched the backup; all she sees is “Your ride is confirmed.” The exception is logged, so her family later sees that SAM caught and fixed a failure they never had to touch. Dolores compared nothing and chose no one. She got an outcome.

What it proves The product is the accountability loop. In today’s system a no-show is the member’s problem; here MASA owns it. And note what MASA did not build: not a marketplace — just two vendor relationships and a rule. That is the member’s agent doing its job, not aggregation.

SCENARIO 3  ·  Eugene, 76 — COPD, rural, portable O2 (non-ambulatory)

Procurement, not fleet · service, not infrastructure

Eugene needs door-to-door transport to pulmonology. He can’t take an Uber — he needs an O2-compatible non-ambulatory vehicle — so the Uber Health rail is excluded. SAM routes to the single contracted non-ambulatory vendor in his state and cross-references his DME refill cycle so a fresh oxygen tank is coordinated before the trip.

Because he’s rural, that vendor can’t always fill the slot. The fallback is a MASA coordinator who calls the vendor (or an alternate) on Eugene’s behalf, confirms the O2-compatible vehicle, and closes the loop — the human exception path SAM hands off to.

What it proves MASA served the hardest, most acute post-ER segment without owning a single van or stretcher. Five state contracts are procurement. The coordinator making the call is the concierge service — the thing members pay for — not infrastructure MASA had to build.

SCENARIO 4  ·  Kevin, 52 — father Ray post-MI, 3 hours away (Care Circle wedge)

Substrate first · NEMT as the wedge into the 35–54 caregiver

Kevin is HIPAA-blocked, getting conflicting information, and can’t coordinate Ray’s follow-up transport from three hours away. He finds Care Circle through the caregiver/discharge channel — the new acquisition motion — and sets up an Authorized Representative relationship (Ray is in TX, a full-HIPAA state), or starts the caregiver-initiated path that auto-connects once Ray confirms.

Now Kevin can book and manage Ray’s NEMT, sees every ride in the shared activity surface, and his minimally-involved brother gets a read-only view. The first job Kevin runs on the substrate is a ride to cardiac rehab.

What it proves Care Circle is the substrate; NEMT is the first job that gives the caregiver a reason to set it up. The 35–54 caregiver enters through the transport pain but joins a coordination membership. Roles, permissions, and the activity log are the infrastructure every later capability reuses.

SCENARIO 5  ·  Sandra, 48 — mother Edna in SNF (attaching jobs later)

Jobs attach to the substrate — no replumbing

Sandra is already in Care Circle as Edna’s Authorized Representative; she set it up to manage NEMT to Edna’s specialist appointments. With the substrate in place, MASA attaches the next jobs with zero new plumbing: discharge-document extraction turns Edna’s last hospitalization into a structured care plan; the Medicare SNF day-count tracker projects Day 1–100 cost; and bill advocacy routes the surprise out-of-network bill to Sandra instead of Edna.

Her brother’s read-only view and Sandra’s permission set carry over unchanged. Nothing about identity, permissions, or the activity surface had to be rebuilt.

What it proves Because Care Circle is the substrate, discharge planning, care planning, and bill advocacy write into what already exists. This is why the build order is substrate → NEMT → attach: each new job compounds engagement on infrastructure already paid for.